## Slide 1
29th November 2016
Teleconference
40th IG Meeting South Gas Regional Initiative

## Slide 2: Agenda

## Slide 3
II. Interoperability NC. Implementation
Interconnection Agreement:
  Interconnection Agreement Template: published on 11th April 2016
  Interconnection agreements:
    France-Spain. Full text sent to regulators on 15th July.
    Portugal-Spain. Full text sent to regulators on 2nd August.
  Interconnection agreements sent to Public Consultation:
    Non-confidential version with the following sections:
      Rules for the matching process
      Rules for the allocation of gas quantities
      Communication procedures in case of exceptional situation

## Slide 4
II. Interoperability NC. Implementation
Interconnection Agreement:
  Interconnection agreements sent to Public Consultation:
    Non-confidential version on public consultation:
      France-Spain. from 15th Sept to 15th Nov
      Portugal-Spain. from 26th Sept to 26th Nov
TSOs assessment of the PC results. IA updated by the end of November.
Following positive NRAs evaluation: publication on the TSO’s website by the end 2016
Other adaptations to the IO NC (TSO, ACER)

## Slide 5
III. Interoperability NC. Latest developments and next steps in the Region
  (for information by TSOs)

## Slide 6
III. Balancing NC. Status of the implementation
(for information by NRAs and TSOs)
Spain
CNMC’s Circular 2/2015 establishing the balancing rules in the transmission network system – Jul. 2015
Entry into force: 1st October 2016
Balancing actions (1st October_ 15th November):

## Slide 7
III. Balancing NC. Status of the implementation
(for information by NRAs and TSOs)
  (for information TSOs: first insight)

## Slide 8
IV. Infrastructures: new GRIP, TYNDP and PCIs
(for information by TSOs)
  (for information TSOs)

## Slide 9
V. Regional integration of gas markets
V.1 MIBGAS: ongoing developments
(for discussion)
MIBGAS has been operating since the end of 2015 in Spain

## Slide 10
V. Regional integration of gas markets
V.1 MIBGAS: ongoing developments
(for discussion)
Gas interconnection capacity France-Spain

## Slide 11
V. Regional integration of gas markets
V.1 MIBGAS: ongoing developments
(for discussion)
Gas interconnection capacity Portugal-Spain

## Slide 12
IV. Regional integration of gas markets
IV.1 MIBGAS: ongoing developments
(for discussion)
Current situation:
  VIP Ibérico capacities offered and allocated accordingly to CAM NC
  Explicit allocation of capacity: yearly, quarterly, monthly, daily and intraday products; using PRISMA.
  Physical gas flows only from Spain to Portugal direction
  % capacity allocated through auctions by product (on average):
    Yearly: around 50% of marketed capacity
    Quarterly: around 4%
    Monthly: around 16% (one day reached 37%)
    Daily: around 30% (one day reached 93%)
    Intraday: from 0% to 27%
  No congestion (physical or contractual)
  No price premium in PRISMA auctions

## Slide 13
V. Regional integration of gas markets
V.1 MIBGAS: ongoing developments
(for discussion)
Implicit allocation. Latest agreements
Last meeting: 24th October. Agreements:
  Products: Daily/intraday/monthly
  Proposal on capacity to put aside for implicit allocation: Maximum 9 GWh/day distributed as follow:
    3 GWh/day monthly products (if no allocated: capacity go back to PRISMA)
    3 GWh/day daily products (if no allocated: capacity go to intraday products at MIBGAS)
    3 GWh/day intraday products+ non allocated in daily products if any
    Amount of capacity put aside will be revised periodically.
  Proposal has been circulated to TSOs and MIBGAS for comments.
  Analyse coordination of explicit/implicit allocation mechanisms and interaction of implicit allocation with regulation in place (CAM, CMP, balancing and nominations/renominations) and prevent distortions among capacity users

## Slide 14
VI. Proposals for the SGRI new Work Plan
Work Plan 2017-2018
I. First target: about the use of infrastructures in the Region:
Assessment of the use of interconnections in the Region from the implementation of the Network Codes: from 1st October 2014 to 30th September 2016.
  The current situation of gas interconnections in the Region.
    Capacities
    Capacity calculation methodology
    Flows
  The use of the gas interconnections.
    Booked capacities.
    Capacity used.
    Available capacities.
    Secondary capacity trade
  Assessment of the capacity allocated since the implementation of the CAM network code.

## Slide 15
VI. Proposals for the SGRI new Work Plan
I. First target: about the use of infrastructures in the Region (Cont.):
  Assessment of the gas flows and the congestion status.
    Analysis of the VIP’s congestion status.
    Use of anti-hoarding mechanisms in the region.
    Assessment of the CMP implementation.
  Recommendations
    For the allocation of capacity.
    For the congestion management.
  Conclusions.
  Deliverable Deadline: June 2017

## Slide 16
VI. Proposals for the SGRI new Work Plan
II. Second target: about gas Balancing regimes in the region:
Follow-up of the Balancing regimes at national levels and in the interconnections. Assessment about unbalancing volumes, costs, number of TSO balancing actions, etc. (from 1st October 2016 to 30th September 2017):
  Sharing information in the region:
    NRAs will do the index and contents of the “template” report.
    Every TSO will complete the report about their own balancing zone.
  NRAs and TSOs will do a synthesis how the different balancing regimes are working the SGRI.
    Deliverable Deadline: December 2017

## Slide 17
VI. Proposals for the SGRI new Work Plan
III Third target: Market integration
  Next steps to further market integration:
    Iberia.
      To accommodate MIBGAS market rules.
      To revise CAM rules at the Iberian VIP to accommodate implicit allocation mechanism.
      To elaborate a proposal of communication procedures among MIBGAS and TSOs.
      To implement the model.
          Deadline: According to Iberian gas deadlines.

## Slide 18
VI. Proposals for the SGRI new Work Plan
III Third target: Market integration
  Next steps to further market integration:
    Iberia with France
      NRAs/market operators will analyse market rules (exchange) of every market.
      NRAs will assess market prices behavior.
      NRAs will make some recommendations and conclusions.
      Deliverable Deadlines: a) October 2017
      b) March 2018
      c) October 2018

## Slide 19
VI. Proposals for the SGRI new Work Plan
IV. Fifth target: Infrastructures.
  TSO’s TYNDP proposal.
  NRA’s assessment according to the PCI regional development procces.
      Deliverable Deadlines: according to the PCI process

## Slide 20
VI. Proposals for the SGRI new Work Plan
V. Sixth target: Other possible pending issues:
  Interoperability.
    Follow up of the implementation of the job done in 2016.
  OSBB
    Follow up of the implementation of the job done in 2016.

## Slide 21
VII. AOB

## Slide 22
Next meetings: January 2017 (date tbd)
VIII. Calendar for the next meetings